# Software Requirements Specification

# PRJ566 – Winter 2025

# PRJ566 – Team No: 1

# Name of Project:  Socs

# Project Leader:  Pak Oxana

Last updated: 22.01.2025

Team Members:

1.  Connor McDonald

2.  Supachai Ruknuy

3.  Shayan Shimura

4.  Pak Oxana

# TABLE OF CONTENTS

- Introduction/Overview - Document Information

  - Document Authors

  - Revision History

  - Document Conventions

  - Document Purpose

  - Intended Audience

  - Group Agreement

- Project Overview

  - Project Proposal

  - Stakeholders and Users

  - Project Scope

  - Functional Requirements

  - Nonfunctional Requirements

  - System risks

  - Operating Environment

  - UI/UXD Interface Mockups

- Process & Data Modeling

  - UML Modeling: DFDs & Activity Diagrams

  - Use Case Specification

    - Business Rules

    - System Use Case Diagrams

    - Use Case Description Tables

- Domain Class Diagram

- Database (Select either 5.1 or 5.2)

  - RDBMS Artifacts

    - Scripts to create, populate, delete tables

    - Data Dictionary

  - NoSQL Artifacts

- Work breakdown Structure (WBS)

- Milestones & Acceptance Criteria

- Implementation Schedule (Agile/Waterfall)

- Client / Faculty Sign-off

# 1 - Introduction/Overview - Document Information

## 1.1 Document Authors

- Connor McDonald

- Supachai Ruknuy

- Shayan Shimura

- Oxana Pak

## 1.2 Revision History

| Week 03 | Completed and update section 1.1 - 2.1, 1.1 Document Authors [COMPLETED] 1.2 Revision History [COMPLETED] 1.3 Document Conventions [COMPLETED] 1.4 Document Purpose [COMPLETED] 1.5 Intended Audience [COMPLETED] 1.6 Group Agreement [COMPLETED] 2.1 Project Proposal [COMPLETED] |
| --- | --- |
| Week 04 | Added and completed sections 2.2, 2.3, 2.6, 2.7 2.2 Stakeholders and Users [COMPLETED] 2.3 Project Scope [COMPLETED] 2.6 System Risks [COMPLETED] 2.7 Operating Environment [COMPLETED] |
| Week 05 | Added and completed sections 2.4, 2.5 2.4 Functional Requirements [COMPLETED] 2.5 Non-Functional Requirements [COMPLETED] |
| Week 06 |  |
| Week 07 |  |
| Week 08 |  |
| Week 09 |  |
| Week 10 |  |
| Week 11 |  |
| Final |  |

## 1.3 Document Conventions

| Convention | Definition |
| --- | --- |
| Red text | Indicates errors, exceptions, or critical warnings. |
| Blue Text | Indicates tasks or sections that are currently in progress or pending review. |
| Yellow Highlight | Marks important points or key takeaways that require special attention. |
| Green Text | Represents recently added content or updates. |
| Strike-through Text | Indicates deleted or obsolete content that is no longer relevant. |
| Bold text | Emphasizes crucial information or headers. |
| Underlined text | Hyperlinks or navigation links |
| Aptos Mono Font | Used for code snippets, commands, or technical instructions. |
| - Bulleted Lists | Present unordered lists or key points for easy readability. |
| - Numbered Lists | Used for steps in a process or ordered sequences. |

## 1.4 Document Purpose

This document was created to describe the software requirements for the Socs project. Its purpose is to ensure that project team members and stakeholders understand the technical requirements and align their contributions to meet the project’s goals. The document provides a complete guide to the development of a unique social media application that promotes professional connections and collaboration across organizations and individuals.

## 1.5 Intended Audience

The intended audience for this software requirements specification is the following groups:

- Project Stakeholders - Individuals with an interest in the project's success who need to understand the requirements to ensure alignment with business goals

- Development Team - Engineers and developers who will use the SRS to guide the technical implementation of the software.

- Project Manager - Leader responsible for planning, executing, and monitoring the project

- Visual Designers - Design professionals who need the SRS to create user interfaces and experiences.

- Vendors and Suppliers - External parties providing components or services, who require the SRS to ensure their offerings align with the project's needs.

## 1.6 Group Agreement

TEAM AGREEMENT

Team #: 1

Project Title:  Socs

Project Time Frame:

Team Members:

- Connor McDonald – Backend Programmer/Designer

- Oxana Pak – Project Manager/Backend Programmer

- Supachai Ruknuy – Frontend Programmer/Designer

- Shayan Shimura – Frontend Programmer/Backend Programmer

Team Leadership: Pak Oxana

Team Functions:

- We will share information through MS Teams

- We will communicate using MS Teams group messages and team calls

Team Meetings:

Tuesday: 3:00 – 3:30 (PM)

Wednesday: After the class for 30 minutes

Team Problems:

Team members are not finishing their tasks on time and not responding to messages.

Team Commitment

The undersigned members agree to work together on the project until the end of the PRJ666 next Semester.  They recognize that as a team and individually they are responsible for the quality of all deliverables.

Name                                         			Date

| Connor McDonald | Jan 22, 2025 |
| --- | --- |
| Shayan Shimura | Jan 22, 2025 |
| Pak Oxana | Jan 22, 2025 |
| Supachai Ruknuy | Jan 22, 2025 |

# 2 - Project Overview

## 2.1 Project Proposal

Socs is an app designed to streamline the process of interacting with other working professionals, combining a social media platform with a document editing collaboration tool. Our goal is for this app to be a single stop where users can stay connected and work with each other, without the need to switch applications or go elsewhere.

Currently there is no platform that unifies collaboration and networking. The current offerings are hyper focused, either being social media platforms that let you post and react, or collaboration tools that let you work simultaneously with others but with no way to communicate. Our idea is to fill this gap with a service that offers the social media aspect, but with a way to evolve those connections into true collaborations with audio and voice calls, and multi-user document collaboration.

Problem Statement

| The Problem of: | Lack of a platform that unifies communication, networking, and collaboration |
| --- | --- |
| Affects: | Working professionals in any field |
| The impact of which is: | Users must jump from platform to platform, which is both incredibly inconvenient and a point of disconnect where users may choose to stop. |
| A successful solution would: | Provide the networking/social media opportunities offered by platforms like LinkedIn but with fleshed out collaboration and AV communication tools seamlessly built in. |

Product Vision

| For | Working professionals in any field |
| --- | --- |
| Who | Are looking to collaborate with other professionals external to their own company/environment |
| The Product Name | Is a social media and collaboration platform named Socs |
| That | Combines the tools needed to work collaboratively and simultaneously with the features of a social media and networking platform. |
| Unlike | LinkedIn which focuses solely on the social media aspects, and Microsoft Teams which has a limited suite of collaboration tools and none of the externality, or Google Cloud that has the externality but none of the communication. |
| Our product | Allows users to have the experience of networking outside of your team and company, with the tools to collaborate and communicate with those new and existing members of your network. |

## 2.2 Stakeholders and Users

### Stakeholders

- Investor: Angiel Investors

- Project Manager

- Development team

- Designers

- Marketing team

- Customer support team

### Users

- Job/Project Seekers

- Working Professionals

- Recruiter

- Companies

- Advertisers

- Students

## 2.3 Project Scope

### 2.3.1 Objectives

- Develop a web-only application that combines professional networking with real-time collaboration tools.

- Provide a single platform where users can connect, post, comment, direct message, voice/video call, and collaborate on documents in real time.

- Ensure seamless communication and collaboration without needing external tools.

- Maintain high security, scalability, and performance to support professional interactions.

### 2.3.2 Key Deliverables

#### Frontend

- User Profiles & Connections:

  - Account creation with professional details.

  - Ability to add and follow connections.

- Social Feed & Engagement:

  - Users can create posts, comment, and react.

  - Hashtags and content categorization.

- Direct & Group Messaging:

  - Real-time messaging with file sharing.

  - Read receipts and typing indicators.

- Voice & Video Calls:

  - One-on-one and group calls.

  - Screen sharing and call recording options.

- Real-Time Document Collaboration:

  - Multi-user document editing with version control.

  - Commenting and inline discussions.

  - Access control for document permissions.

- Notifications & Alerts:

  - System notifications for messages, comments, and collaboration invites.

#### Backend Services

- API Services:

  - User authentication and profile management.

  - Social feed interactions (posting, commenting, reacting).

  - Messaging, voice, and video call handling.

  - Document storage and version control.

- Database Management:

  - Storing user profiles, posts, and connections.

  - Document collaboration history.

  - Chat logs and call records.

#### Admin Panel (Web-Based Interface)

- User Management: Account creation, approval, and moderation.

- Content Oversight: Monitor flagged posts and reported users.

- System Performance: Track API usage, errors, and analytics.

#### Other Deliverables

- Testing Artifacts:

  - Functional, UI/UX, and performance testing reports.

  - Security assessments for messaging and document sharing.

- Documentation:

  - API and backend service documentation.

  - User guides for onboarding and feature usage.

### 2.3.3 Core Features

#### For Users

- Build professional connections and engage in discussions.

- Create and edit shared documents with version tracking.

- Direct message and start voice/video calls with individuals or groups.

- Post updates, comment on posts, and react to content.

#### For Administrators

- Manage user accounts and permissions.

- Monitor platform activity and enforce community guidelines.

- Oversee collaboration metrics and engagement trends.

### 2.3.4 Out of Scope

- No mobile or desktop applications.

- No AI-powered content moderation at launch.

- No third-party integrations for document collaboration in the initial phase.

### 2.3.5 Technical Requirements

- Scalability: Must support multiple users editing a document in real-time.

- Performance: Low-latency messaging and video calling.

- Security: End-to-end encryption for chat and document storage.

- Availability: Uptime of 99.9% for continuous collaboration.

### 2.3.6 Assumptions

- Users will access the platform via modern web browsers.

- Internet access is required for all functionalities.

- Video calls and document editing will be browser-based (no external apps needed).

### 2.3.7 Constraints

- Development timeline of 4 months with a team of 6.

- Budget limitations for initial infrastructure.

- Compliance with global data protection laws.

### 2.3.8 Timeline

#### Phase 1: Planning & Research (3 weeks)

- Gather user requirements and competitor analysis.

- Define core features and system architecture.

#### Phase 2: Design (4 weeks)

- UI/UX wireframing and prototyping.

- Define workflows for messaging, document collaboration, and calling.

#### Phase 3: Development (8 weeks)

- Backend API and database implementation.

- Frontend development for social feed, messaging, and collaboration tools.

- Integration of voice/video calling and document editing.

#### Phase 4: Testing & QA (3 weeks)

- Functional, performance, and security testing.

- Iterative refinements based on feedback.

#### Phase 5: Deployment & Launch (2 weeks)

- Final bug fixes and optimizations.

- Deployment and onboarding of initial users.

### 2.3.9 Success Criteria

- Active engagement in social networking and document collaboration.

- Reliable, low-latency messaging and calling.

- Secure platform with minimal downtime.

- At least 1000+ active users within the first 3 months.

## 2.4 Functional Requirement

### 2.4.1. Integrated Social Networking & Collaboration Workspace

Social Feed with Collaboration Tools

- Social Feed: Users can post updates, share articles, and engage with content (likes, comments, shares).

- Embedded Collaboration Tools: Allow users to create and share collaborative documents, spreadsheets, or presentations directly within the social feed.

- Real-Time Collaboration: Enable multiple users to edit documents simultaneously with live updates and version control.

Project-Based Networking

- Project Creation: Users can create public or private projects, invite collaborators, and share progress updates.

### 2.4.2 Audio/Video Communication & Collaboration

Seamless AV Integration

- In-App Audio/Video Calls: Users can initiate voice or video calls directly from the platform without switching apps.

- Screen Sharing & Whiteboard: Enable screen sharing and a virtual whiteboard for brainstorming sessions during calls.

Group Collaboration

- Groups: Create dedicated groups for teams or projects where users can drop in for discussions, share files, and collaborate in real-time.

- Recording & Transcription: Record meetings when necessary and provide transcripts for future reference.

### 2.4.3 Networking & Collaboration Recommendations

Smart Networking Suggestions

- Connections: Suggest potential collaborators or professionals based on shared interests, skills, or project history.

- Event Recommendations: Recommend networking events, webinars, or workshops based on user interests and professional goals.

Collaboration Insights

- Project Recommendations: Suggest relevant projects or tasks based on user skills, availability, and past collaborations.

### 2.4.4 Cross-Platform Synchronization & Offline Access

Multi-Device Sync

- Seamless Sync: Ensure all documents, messages, and project updates are synchronized across devices (web, mobile, desktop).

- Offline Access: Allow users to access and edit documents offline, with changes syncing automatically once reconnected.

Third-Party Integrations

- Tool Integrations: Integrate with popular tools like Google Drive for seamless workflow management.

- API for Developers: Provide an open API for businesses to integrate Socs with their existing systems.

### 2.4.5 Advanced Search and Discovery

Universal Search

- A global search bar that allows users to quickly find people, projects, documents, or messages.

- Supports filters (e.g., by date, relevance, tags, or user).

Contextual Search

- Search within specific sections like projects, messages, or groups.

Job Posting Search & Alerts

- Users can search for job postings by role, company, or location.

- Option to set up job alerts for new relevant postings.

### 2.4.6 User Engagement & Personalization

Customizable User Profiles

- Users can showcase their skills, experience, and portfolio.

- Option to highlight preferred collaboration types (e.g., freelance, startup projects, corporate teams).

Personalized Dashboard

- Users can view a tailored feed of job postings, projects, and collaboration requests.

- Quick access to active discussions, saved job postings, and scheduled meetings.

Smart Connection Suggestions

- Project & Job-Based Suggestions: Suggest professionals who have worked on similar projects or applied for similar job postings.

- 2nd-Degree Connection Suggestions: Recommend people your connections are connected to (friends of friends).

- Industry-Based Matching: Recommend users in the same industry or career path to foster relevant networking.

### 2.4.7 Smart Notification

Real-Time Notifications

- Instant alerts for new messages, collaboration requests, and project updates.

- Customizable notification settings (email, push, in-app).

Job & Project Activity Tracking

- Alerts for new job and project postings matching user preferences.

- Updates on applications, interviews, or project invites.

### 2.4.8 Security & Privacy

Authentication & Account Protection

- Does not allow any unauthorized account to access users' private information. If unauthorized accounts tried to access, it requires them to login.

- Multi-factor authentication (MFA) for added security.

Data Privacy & Control

- Users can control profile visibility (public, private, or connections-only).

- Granular settings for who can view posts, projects, and job applications.

## 2.5 Nonfunctional Requirements

### 2.5.1 Performance & Scalability

System Scalability

- Must support at least 50,000 concurrent users at launch, with the ability to scale to 500,000+ users as adoption grows.

- Horizontal scaling through containerized microservices (Docker, Kubernetes) for peak load handling.

- Designed for multi-organization usage, allowing different teams and companies to collaborate independently.

Response Time & Latency

- Feed and dashboard load time must be ≤1 second under normal conditions.

- Direct messages and comments must be delivered within 200ms to ensure real-time interaction.

- Voice and video calls should have ≤150ms latency for a smooth experience.

- Document collaboration updates must propagate to all users within 300ms.

Load Balancing & High Traffic Handling

- Load balancers will distribute traffic evenly across servers.

- CDN (Content Delivery Network) integration for faster content access across regions.

- Optimized WebRTC streaming for low-latency video calls and screen sharing.

### 2.5.2 Security & Data Privacy

User Authentication & Access Control

- Multi-factor authentication (MFA) for all users.

- Role-based access control (RBAC) for managing user permissions.

- OAuth 2.0 & SSO (Single Sign-On) integration for enterprise users.

Data Encryption & Protection

- AES-256 encryption for sensitive user data.

- End-to-End Encryption (E2EE) for direct messaging and voice/video calls.

- Tokenized API access to prevent unauthorized interactions.

Compliance & Regulatory Standards

- GDPR compliance for user data protection.

- WCAG 2.1 accessibility compliance for usability across different abilities.

- SOC 2 compliance for secure cloud infrastructure.

### 2.5.3 Availability & Reliability

Uptime & Failover Mechanisms

- 99.9% uptime target with failover mechanisms in place.

- Geo-redundant servers to maintain service during regional outages.

- Daily automated backups for document and message history recovery.

Disaster Recovery

- Multi-region data replication for real-time failover.

- Recovery Time Objective (RTO) ≤ 10 minutes to restore services after failures.

- Recovery Point Objective (RPO) ≤ 5 minutes to minimize data loss.

### 2.5.4 Usability & Accessibility

User Experience (UX) Standards

- Minimal learning curve with an intuitive UI.

- Customizable UI preferences, including light/dark mode.

- Seamless transitions between social features and document collaboration.

Multi-Device & Multi-Browser Support

- Full support for Chrome, Firefox, Safari, and Edge.

- Responsive design to work across desktop, tablet, and mobile browsers.

Accessibility Compliance

- Screen reader compatibility for visually impaired users.

### 2.5.5 Maintainability & Extensibility

Modular Microservices Architecture

- Independent microservices for authentication, messaging, collaboration, and video calls.

- API-first approach to allow third-party integrations (e.g., Google Drive, Notion).

Continuous Integration & Deployment (CI/CD)

- Automated testing and deployment pipelines using GitHub Actions.

- Feature flagging to enable or disable new features dynamically.

- Versioned APIs to maintain backward compatibility.

Logging & Monitoring

- Centralized logging (ELK Stack, Datadog) for tracking system errors.

- AI-driven anomaly detection to identify unusual activity.

- Automated alerts for performance degradation.

### 2.5.6 Collaboration & Communication

Real-Time Document Collaboration

- Multi-user editing with live updates and version tracking.

- Role-based permissions for viewing and editing documents.

Video & Voice Calls

- End-to-end encrypted WebRTC calls for secure communication.

- Noise suppression to improve call quality.

### 2.5.7 AI & Predictive Analytics

User Engagement Analytics

- Activity tracking to measure engagement across posts, messages, and collaboration tools.

- Usage heatmaps to identify feature adoption and optimize UI/UX.

Admin Dashboards

- Real-time monitoring of platform activity (e.g., active users, document edits).

- Automated moderation alerts for flagged content.

- Performance analytics for messaging, calling, and document collaboration.

### 2.5.8 Multi-Language & Localization

- Multilingual UI support (starting with English, French, Spanish).

- Right-to-left (RTL) text support for Arabic and Hebrew.

## Data Flow Diagrams (DFDs)

#### User Authentication

System

User

Login/Create Account/Manage Profile

Store/Retrieve User Data

Create/Edit/Delete/Favorite Posts

Post Management

System

User

Store/Retrieve Post Data

#### Messaging

Send/Receive Messages

User

System

Store/Retrieve Messages

#### Call and video

System

Initiate/Receive Calls

User

Stream Call/Video Data

Stream Call/Video Data

#### Document Collaboration

Upload/Share/Edit Documents

System

User

Store/Retrieve Documents

## 2.6 System Risks

| Risk | Response |
| --- | --- |
| The use of voice and video communication adds complexity, increasing potential security vulnerabilities. | Implement end-to-end encryption for all communication features. Regularly conduct security audits and ensure modular code to make updates and vulnerability fixes efficient. |
| The integration of multiple features ( communication, collaboration) increases system complexity and testing challenges. | Use agile methodologies to implement features incrementally and test each component thoroughly before integration. Allocate extra resources for system testing and debugging. |
| High server load due to real-time collaboration and large-scale communication features, leading to potential downtime. | Implement scalable cloud infrastructure to handle fluctuating workloads. Use load-balancing techniques and conduct stress tests to identify and address performance bottlenecks. |
| Challenges in user adoption due to competition from established platforms like LinkedIn and Microsoft Teams. | Develop a strong marketing strategy highlighting unique features of Socs, such as the seamless integration of networking and collaboration tools. Offer free trials or discounted rates to attract initial users and gather feedback for improvements. |

## 2.7 Operating Environment

The SOCS web application is built using a modern tech stack that leverages both frontend and backend technologies to provide a seamless user experience across browsers such as Google chrome, Firefox, and Microsoft Edge.

The SOCS application is designed to run on the following platforms:

- Web Browsers: Compatible with modern web browsers like Google Chrome, Firefox, and Microsoft Edge.

- Operating Systems: Can be accessed on any operating system (Windows and macOS) that supports the above browsers.

- Devices: Responsive design ensures compatibility with desktops, laptops, tablets, and mobile devices.

Here's a breakdown of the technologies and their roles:

### Frontend (User interface)

- Next.js Framework: A React-based framework that provides reusable components to develop user interfaces with optimized performance out of the box.

- Tailwind CSS: A utility-first CSS framework that allows for rapid UI development.

- Shadcn/ui: A collection of customizable UI components built on top of Tailwind CSS.

- TypeScript: Provides type check, error detection and maintainability.

### Backend (Server)

- Node.js: A JavaScript runtime that allows for building scalable and high-performance server-side applications.

- Express.js: Provides routing, middleware support, and easy integration with databases and APIs.

- MongoDB: A NoSQL database that stores data in a flexible format.

### Third Party

- NextAuth.js: A complete authentication library for Next.js applications, support

- Twilio: A cloud communications platform used for sending SMS messages and receiving phone calls.

- Google doc: Enhances functionality with authentication (NextAuth.js), communication (Twilio), and document management (Google Docs API).